What you've accomplished since your last scrum meeting :
Implementing the authentication part of the login module. Learned how to use filter to implement the authorization part.
Developing a basic form class to treat information coming from html form, like a basic framework class for every user input.
Change the Database, especially the name of Order, coming into conflict with some JPA keyword, naming this table Command now.
What you are planning to do tomorrow :
Starting the authorization part, by creating two essential filter : the user filter and the admin filter. These filter won't be use, not until the basket module is finished.

What obstacles are impeding your progress :
There is some problem with the way JPA handle the manyToMany relationship. Especially with how netbeans generate the entity class. We've been trying to change them by hand, but still not working.
For now, we will use a fake database to develop the basket module while we are searching for a solution.

- Charles Fallourd.